7/19/2018

Pratik Tuladhar

Ekbana Solutions

Yurstore

Status

# URLs:

QA Deployment:

DEV Deployment:

LIVE Deployment:

# Resources Used

|  |  |  |
| --- | --- | --- |
| Resources | Type | Time |
|  |  |  |
| Ashish Bastakoti | QA (Senior) | Part time |
| Pratik Man Tuladhar | QA | Full time |
| Rajnish Pradhan | QA | Full time |
| Sanjay Raut | Developer | Full time |
| Chattan Paudel | Developer | Full time |
| Lalit Thapa Magar | Developer | Part time |
| Prabin Subedi | Networking | Part time |

# Current Sprint

Our currently ongoing sprint is Sprint 6.

## Tasks in the current sprint:

Currently we are working on Sprint 6. Go to the link below to view the tasks in the current sprint. Link : [Sprint 6 Document](https://docs.google.com/document/d/1XWI7aQv6ffCQxIVEVgJ8mHwVT2b8aYdui_ZzyoG-vF8/edit?usp=sharing) Link : [Sprint 6 Timeline](https://docs.google.com/spreadsheets/d/1Fm0HS6vY9HN0XzNab1XkxKEQ7r8nAM6h0aMCGRs9lYY/edit?usp=sharing)

## Obstacles in Current Sprint/ Reasons we are behind the timeline:

* The Issue in Import, update section and the issue in color from the previous sprint.
* Chris keeps on adding the requirements and adding tasks in sprint.
* Important issue in the live site that clients raise which needs to be given more priority that the current sprint task.